# Weekly Review — Matthew Zinni

Period: June 29–July 3, 2026

Focus: Orbis HRIS (BTW Global)

# Summary

Focused week on production polish: fixed discipline report printing end-to-end, closed out the Internal Job Board modal bug from last week, and added automation for the Northline training environment. Delivery was concentrated on Monday, June 30; the remainder of the week was light ahead of the July 4 holiday.

# Accomplishments

## Discipline report printing (shipped — multi-iteration fix)

HR reported printed discipline reports were unreliable — broken layout, missing styles, and inconsistent output across browsers.

Added dedicated print CSS and a structured print document builder.

Moved printing into an isolated iframe so browser print dialogs receive clean, self-contained HTML instead of the live app shell.

Embedded a fully styled discipline report form for consistent letterhead, sections, and signature blocks.

Deployed to production (orbis-btw.com) on June 30; verified via Vercel.

In progress locally (not yet deployed): render captured canvas signatures (employee, manager, witness) as images on the printed report.

## Internal Job Board — follow-up fix (shipped)

Resolved invisible typed text in the New Posting modal (dark-theme input contrast).

Shipped in the same June 30 production deploy as the discipline print work.

## Training / demo environment

Added helper scripts for Porkbun DNS (training.orbis-btw.com → Vercel) and Supabase auth redirect configuration.

Expanded docs/TRAINING_DEMO.md runbook for repeatable setup.

Training app remains live at orbis-demo-phi.vercel.app; custom domain wiring is scripted but still depends on Porkbun DNS update.

## HR data hygiene

Refreshed tools/hr_audit_report.csv snapshot (as of June 30).

56 active employees audited; 8 missing emergency contacts; 9 missing documents; 5 performance reviews due within 30 days; 0 open discipline cases.

# In progress / follow-up

Deploy job board modal CSS fix — done (June 30).

Finish training domain DNS — scripts ready; Porkbun A record still pending.

Post first internal job opening and validate employee → HR interest flow — not confirmed this week.

HR data cleanup (emergency contacts, documents, reviews) — audit refreshed; remediation ongoing.

Gather leadership feedback on Job Board UX — not documented this week.

# Blockers

Training custom domain — training.orbis-btw.com still needs the Porkbun DNS A record (76.76.21.21); blocked on API keys / DNS change, not engineering. No critical production blockers; Orbis remains stable.

# Next week priorities

1. Deploy discipline print signature rendering (local work ready to commit).

2. Execute Porkbun DNS script and confirm training.orbis-btw.com resolves to the Northline demo.

3. Support HR with the first live Internal Job Board posting and end-to-end interest flow.

4. Continue HR backlog triage — 8 emergency contacts, 9 document gaps, 5 upcoming reviews.

5. Collect leadership/HR feedback on Job Board and discipline print quality after real use.

# Metrics / delivery

| Item | Count |
| --- | --- |
| Production commits (Jun 29–Jul 3) | 4 |
| Major bug fixes shipped | 2 (discipline print, job board modal) |
| New Supabase migrations | 0 |
| Training automation scripts added | 2 |

Orbis production build and deploy pipeline healthy; all June 30 changes verified on Vercel.